PLANNING LOGIC

(Wind Turbine Power Prediction Using Machine Learning)

Date

20-02-2026

Key Terms

• Sprint – A fixed time period during which selected tasks are completed.
• Epic – A large functional requirement (e.g., Model Training, Web Development).
• User Story – A specific task under an Epic.
• Story Point – A unit used to estimate effort (Fibonacci: 1, 2, 3, 5, 8).

Effort Classification

• Very Easy → 1 Point
• Easy → 2 Points
• Moderate → 3–5 Points
• Difficult → 8+ Points

Sprint Planning

🟢 Sprint 1: Data Preparation

Duration: 5 Days

Epics Covered: Data Collection, Preprocessing

- USN-1: Collect historical wind dataset – 2 Points

- USN-2: Clean and preprocess data – 3 Points

Total Story Points: 5

🟢 Sprint 2: Model Development

Duration: 5 Days

Epics Covered: Feature Engineering, Model Training

- USN-3: Perform feature engineering – 3 Points

- USN-4: Train machine learning model – 3 Points

Total Story Points: 6

🟢 Sprint 3: Model Evaluation & Saving

Duration: 3 Days

Epics Covered: Evaluation, Model Saving

- USN-5: Evaluate model performance – 2 Points

- USN-6: Save trained model using joblib – 1 Point

Total Story Points: 3

🟢 Sprint 4: Flask Web Development

Duration: 4 Days

Epics Covered: Web Application Development

- USN-7: Develop Flask backend – 3 Points

- USN-8: Design frontend interface – 2 Points

- USN-9: Integrate model with Flask – 3 Points

Total Story Points: 8

Team Velocity Calculation

Total Story Points = 5 + 6 + 3 + 8 = 22

Total Sprints = 4

Velocity = 22 ÷ 4 = 5.5 Story Points per Sprint (Average)

Conclusion

The project was divided into 4 structured sprints covering data preparation, model development, evaluation, and deployment. The average velocity indicates consistent task completion and efficient planning.