PROJECT PLANNING PHASE

(Product Backlog, Sprint Planning, Stories, Story Points)

Project Name

Wind Turbine Power Prediction Using Machine Learning

Date

20-02-2026

1️⃣ Product Backlog, Sprint Schedule & Estimation

| Sprint | Functional Requirement (Epic) | User Story No | User Story / Task | Story Points | Priority | Team Member |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Collection | USN-1 | As a developer, I can collect historical wind turbine dataset | 2 | High | Self |
| Sprint-1 | Data Preprocessing | USN-2 | As a developer, I can clean and preprocess dataset | 3 | High | Self |
| Sprint-2 | Feature Engineering | USN-3 | As a developer, I can create new features for better accuracy | 3 | High | Self |
| Sprint-2 | Model Training | USN-4 | As a developer, I can train ML model for prediction | 3 | High | Self |
| Sprint-3 | Model Evaluation | USN-5 | As a developer, I can evaluate model using R², MAE, RMSE | 2 | Medium | Self |
| Sprint-3 | Model Saving | USN-6 | As a developer, I can save trained model using joblib | 1 | Medium | Self |
| Sprint-4 | Web Development | USN-7 | As a user, I can enter weather inputs through web page | 3 | High | Self |
| Sprint-4 | Model Integration | USN-8 | As a user, I can receive predicted power output | 3 | High | Self |
| Sprint-4 | UI Design | USN-9 | As a user, I can view results clearly on interface | 2 | Medium | Self |

2️⃣ Sprint Tracker & Velocity

| Sprint | Total Story Points | Duration | Start Date | End Date | Story Points Completed |
| --- | --- | --- | --- | --- | --- |
| Sprint-1 | 5 | 5 Days | (Date) | (Date) | 5 |
| Sprint-2 | 6 | 5 Days | (Date) | (Date) | 6 |
| Sprint-3 | 3 | 3 Days | (Date) | (Date) | 3 |
| Sprint-4 | 8 | 4 Days | (Date) | (Date) | 8 |

Velocity Calculation

Total Story Points Completed = 22

Total Sprint Duration = 17 Days

Average Velocity ≈ 1.29 Story Points per Day

OR

Average Velocity per Sprint = 5.5 Story Points

3️⃣ Burndown Chart (Explanation)

A burndown chart shows remaining story points versus time.

- At start: 22 story points

- After Sprint 1: 17 remaining

- After Sprint 2: 11 remaining

- After Sprint 3: 8 remaining

- After Sprint 4: 0 remaining

This shows steady and structured progress until project completion.

Conclusion

The project planning phase ensured structured development through sprint-based execution. Story point estimation helped track workload and maintain consistent progress. The burndown pattern shows smooth task completion.